Milestones

Here are the milestones as nodes, representing zero-time events:

**Month 1**

Project Planning Complete.

Resource Allocation Complete.

Schedule Finalized.

**Month 2**

Environmental Permits Approved.

Building Permits Approved.

**Month 3**

Operational Licenses Obtained.

Facility Layout & Design Finalized.

**Month 4**

Equipment Procured.

**Month 5**

Construction of Facility.

**Month 6**

Construction of Facility.

**Month 7**

Health & Safety Setup Complete.

Facility Inspection and Approval Complete.

**Month 8**

Sorting Process Setup Complete.

Recycling Equipment Setup Complete.

Hazardous Materials Disposal System Complete.

Hiring process Complete.

Training programs Complete.

**Month 9**

Educational Programs Designed Complete.

Workshops and Events Launched.

**Month 10**

Facility Testing & Dry Run Complete.

**Month 11**

Facility Testing & Dry Run Complete.

**Month 12**

Final Project Report Complete.

Post-Implementation Review Complete.